## Slide 1
Business - IT Alignment
Business department | Sales
Date | 14/03/2019

## Slide 2
Action Item Status
Action | Source | Deadline | Owner | Status | Comment
Update the priorities of the small development demands according to the new strategic priorities | Alignment meeting in Jan 2019. | 24/03/2019 | Emma Black | In progress | Depends on new sales targets
Start with the review of the action items; it improves trust and credibility, also enhances the importance of the meeting

## Slide 3
Strategy Alignment
Business Strategy | IT Strategy | Status
Establish partnership with the top three retailers to increase customer base with 50% | Build flexible workflow systems to connect to partner APIs | Project is prepared, waiting for approval
Quick review of the business and IT strategy alignment; supports focus; also an opportunity to discuss any current or expected changes in strategy or actions

## Slide 4
Demands
ID | Title | Prio | Phase | Status | Resp | Deadline | Comment
D-123 | Customer tax ID on the front-end | 1 | Development | OK | John Doe | 17/05/2019 | Project P-1219
D-223 | New design of the order screen | 3 | Analysis | Delay | Jane Doe | TBD | Probably too expensive
Review the demands, especially the priorities and the status; if a years old demand still has a low priority, consider deleting

## Slide 5
Projects
ID | Project name | Phase | Status | PM | Deadline | Risks, issues
P-1219 | Front-end extension v2 | UAT | OK | John Doe | 24/05/2019 | - One more tester is needed from the sales team - IT should provide support on Sunday as well, budget is not available yet
Review the projects, but don’t take over the PM role; if needed, invite the PM or PMs to their part

## Slide 6
Issues
ID | Title | Severity | Status | Solved by | Comment
I-2323 | CUST02 screen freezes randomly each day | High | Coding done, test in progress, no problems so far | 17/03/2019 | In the meantime logout and login helps
Review the operational issues and problems; severity drives the prioritization; for the business the most important is a “Solved by” date estimation

## Slide 7
SLA Fulfillment – February 2019
SLA | Parameter | Expected | Actual | Comment
Sales Front End | Response time | <2s in 90% of the cases | 1.66s in 90% of the cases | Continuously improves
Sales Front End | Availability | 99.5% during working hours | 97.6% | Data Center outage, backup system investment proposal in progress
Review the demands, especially the priorities and the status; if a years old demand still has a low priority, consider deleting

## Slide 8
Financial Overview
Budget element | Budget | Actual to Date | Forecast | Budget - Forecast | Comment
Small developments | 30.000 | 5.000 | 30.000 | 0 | According to joint prioritization
End user support | 12.000 | 3.000 | 14.000 | - 2.000 | Unplanned externals in the sales team
The financial review very much depends on the internal settlements; those items should be discussed, that are charged to business or should be allocated together

## Slide 9
Others
Any other topics to discuss; even if there is no foreseen item, keep the empty slide to provoke ideas, comments, request, proposals